# SCOPE OF WORK

## Purpose

Covered California, California’s individual health insurance marketplace established under the Affordable Care Act, aims to expand coverage across the state, improve health care quality, lower costs, and reduce health disparities through an innovative and competitive marketplace. Covered California operates as an “active purchaser”, setting patient-centered standard benefit designs and negotiating with health insurance plans on rates, network composition, and delivery system requirements.

To achieve its mission, Covered California leverages an all-plan claims database for its individual and small group claims submissions from Qualified Health Plans (QHPs) and Qualified Dental Plans (QDPs). Known as the Healthcare Evidence Initiative (HEI), Covered California seeks a Contractor for the third iteration of the HEI solution (HEI 3.0). A successful Contractor will approach this work with a true spirit of partnership, recognizing the limitations of current approaches and seeing the new requirements as driving new competencies and strategic success. Under all circumstances, ensuring enrollee privacy and security, consistent with the Health Insurance Portability and Accountability Act (HIPAA) and all applicable regulations, is an essential covenant between Covered California and its enrollees.

Covered California utilizes its HEI solution to support a wide range of enterprise needs and advance health reform, including product and benefit design; access to care; health disparity reduction; quality and network management decisions; and marketing, pricing, actuarial, contract, and policy commitments. This includes the annual Health Plan Performance Report, required by law under California Assembly Bill (AB) 929, which publicly displays information that Covered California requires plans to submit when those data relate to disparities reduction, cost reduction, or quality improvement.

HEI also facilitates Covered California’s engagement with QHP and QDP issuers, monitoring their adherence to contract requirements, including financial incentives for quality and health equity performance and improvement. The contracts’ Performance Standards with Penalties section specifies issuer data quality and completeness standards, underscoring how timely and accurate HEI data are critical to Covered California meeting its mission. In addition to informing programs under the Quality Transformation Initiative, HEI 3.0 will be essential in informing member-level analytics on program and health care outcomes specific to the marketplace. This will include measuring and establishing benchmarks on member cost of coverage and quantifying the value of coverage following marketplace program improvements.

Claims and encounter information from participating health and dental plans will serve as core analytical input, but the Contractor will distinguish itself by developing reproducible and scalable analyses based on data that are most readily available. These rich information sources can be used to ensure appropriate product design, pricing, access to care, capacity, and demographic support for enrollees well ahead of claims information availability. The Contractor will also provide Covered California analysts with the tools and environments needed to access HEI data securely and to conduct a variety of research projects and reports using said data.

In sum, the Contractor will partner with Covered California to design the analytics supporting the future of the individual and small group markets, especially those supported by subsidies available through the Affordable Care Act, and to ensure that the data underlying these analyses are timely and accurate. This partnership should benefit Covered California, its enrollees, and the Contractor as public exchanges continue to grow.

## Background Clearance

If the Contractor must access any confidential information, this provision must be completed prior to implementing any portion of this scope of work.

Prior to accessing any confidential information, personal identifying information, personal health information, federal tax information, or financial information contained in the information systems and devices of Covered California, or any other information as required by federal and State law or guidance, all staff, including employees, contract or subcontract personnel, vendors or volunteers who perform services under this Agreement must comply with the criminal background check requirements set forth in Government Code section 1043, and its implementing regulations set forth in California Code of Regulations, Title 10, section 6456.  Contractor shall bear all costs associated with obtaining clearance for each said employee.

## Amendment

Covered California may, at its sole discretion, extend the term of the Agreement for two (2) additional consecutive years for the same services. The total number of contract years shall not exceed seven (7) years. Additional funding for any time extension will be at the same rates provided in Contractor’s proposal. All amendments for time or funds cannot exceed the limitations set forth in the solicitation that resulted in this Agreement. Amendments must also comply with Covered California’s rules and procedures governing contracts and procurements.

The parties may increase or decrease funding through an amendment but cannot exceed the amount set by Contractor’s proposal. Funding for option years may not be used in advance and may not exceed the funding amount set in the base Agreement unless authorized by the solicitation.

This Agreement may be amended by mutual consent of the parties. No alteration or variation of the terms of this Agreement shall be valid unless made in writing and signed by the parties. No oral understanding or agreement not incorporated in the Agreement is binding on any of the parties.

## General Scope or Tasks

Broadly, Covered California’s mission is to increase the number of insured Californians, improve health care quality and access to care, promote better health, lower costs, and reduce health disparities through an innovative and competitive marketplace that empowers consumers to choose the health plans and providers that offer the best value. Robust data analytics capabilities are critical to Covered California accomplishing its mission, and our Healthcare Evidence Initiative (HEI) 3.0 is a key component of the agenda to coordinate, enhance, and expand the analytic capabilities and toolsets for such a data-driven, active purchaser. “HEI 3.0” and “solution” may be used interchangeably throughout this Agreement.

Whether specific to HEI 3.0 or related to the larger overall context of health data analytics capabilities, Covered California has identified the following business needs:

- Meaningful, accurate, reliable, and structured data

- Enhanced data (e.g., via the use of groupers, episodes, etc.)

- Linked data sources (e.g., enrollment data support subsequent claims data, etc.)

- Standardized data for comparative analysis

- Timely data

- Customized data and analytics for Covered California use

- Readily accessible data for selected staff and management in at least two environments: a direct access and a mediated GUI environment

- Routine reporting to support Covered California’s QHP and QDP contract requirements and to meet requirements set forth by AB 929

- Dependable data privacy and security

This HEI 3.0 project requires the Contractor to provide the services and technical infrastructure necessary to support specified functionality. This includes data aggregation, data analysis, software licenses, interface and transformation services, data storage, data security, data hosting, and overall project management. This Scope of Work also requires the Contractor to establish initial and ongoing data interfaces with multiple data partners. The table below illustrates the number of data partners, the projected data sources, and estimates regarding the number of unique enrollees and frequency of data sets.

Table 1. Covered California Projected Data Sources and Volumes

| Item | HEI 3.0 Implementation |
| --- | --- |
| Number of Issuers | - Qualified Health Plan (QHP) Issuers - 10 in Plan Years (PYs) 2014-15 - 11 in PYs 2016-21, 12 in PYs 2022-25, 11 in PY 2026 - Qualified Dental Plan (QDP) Issuers - 5 in PY 2016, 7 in PYs 2017-20 - 8 in PY 2021, 6 in PY 2022, 5 in PYs 2023-26 - May add or remove QHP or QDP Issuers in later PYs |
| Types of data sets from Issuers | - Enrollees (Subscribers and Members) - Health (medical) and family dental plans - Medical Claims / Encounters - Professional medical claims (including pediatric dental Essential Health Benefits (EHB)) - Hospital / facility medical claims - Family dental claims - Drug Claims - Capitation / Total Expense (non-claims payments) - Medical and family dental |
| Covered CA-supplied data sets | - Plans & Products (annual reference data) - Enrollees (for on-Exchange plans, monthly) - CalHEERS individual health and family dental plans - Small business / group health plans - Contracted PMGs / Providers / Hospitals |
| Frequency | - Almost all data submitted monthly |
| Number of unique enrollees / claims | - Enrollees, 2018-24 - On-Exch. Indiv. QHP: 1.8M enrolled as of Dec. 2024 - Ever enrolled: 5.8M, 4.2M w/ claims / encounters - Non-grandfathered off-Exch. Indiv. QHP: - 399K enrolled as of Dec. 2024 - Ever enrolled: 1.6M, 1.5M w/ claims / encounters - Claims / Encounters, Jan. 2018 – Dec. 2024 - On-Exch. Indiv. QHP: 235M claims paid ($71B allowed) - On-Exch. Sm Grp QHP: 7.5M claims paid ($2.5B allowed) - Off-Exch. Indiv. QHP: 88M claims paid ($28B allowed) - Off-Exch. Sm Grp QHP: 194M claims paid ($66B allowed) |
| Outbound data | - Monthly reports and quarterly full or incremental data sets to Covered California, monthly reports to QDP / QHP Issuers |

- Project Management

The Contractor shall provide the project management services necessary to fulfill the requirements for this Scope of Work. The Contractor will provide a knowledgeable and experienced project management team with the responsibility, authority, and integrity to command the appropriate resources necessary to implement and deliver project services as outlined in this Agreement. The Contractor shall employ, maintain, and execute a project management methodology that complies with Project Management Institute (PMI) or equivalent industry standards. The Contractor shall be prepared to provide additional project management support for Covered California and Issuers during the onboarding implementation year.

Detailed project management requirements appear in Exhibit A, Attachment 3 – Detailed Project Management, Implementation, Performance, and Security Requirements.  [Following conclusion of this procurement, Covered California will assemble contract Exhibit A, Attachment 3 from detailed requirements in RFP Template I.  For project management requirements, see RFP Template I – Project Management, Implementation, Performance, and Security Requirements, tab “PM Proj Mgmt”.]

- Data Aggregation

Data aggregation includes the collection, organization, normalization, profiling, and reporting of data for on- and off-Exchange as well as individual market and small group / business activity. This will include enrollment data from Issuers as well as Covered California (the latter from CalHEERS and Covered California for Small Business (CCSB) files) and the Issuers’ medical and dental claims and encounters, pharmacy claims, financial information not based on claims (e.g., capitation and pharmacy rebates), and provider network files. The Contractor, working with Covered California, shall take necessary steps to comply with all applicable federal and state laws and regulations, including all privacy and security requirements related to Personally Identifiable Information, state regulations, and any other regulatory requirements.

Detailed data aggregation requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements.  [See RFP Template G – Functional Requirements, tabs “AG1 Data Host & Mgmt” and “AG2 Transformation Delivery”.]

- Analytic Solution

The Contractor shall provide solutions for mediated and direct access analytic solutions. A mediated analytic solution shall offer an accessible interface for Covered California users to create custom reports from aggregated and normalized data. The Contractor shall also provide a direct access analytic solution that allows users to query data tables directly. The mediated and direct access analytic environments shall be updated in concert with one another to ensure consistency across user types and report generation approaches.

Detailed analytic solution requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements. [See RFP Template G – Functional Requirements, tabs “MA Med Access Analytic Sol” and “DA Direct Acc Analytic Sol”.]

- Data Analytics

The Contractor shall provide an analytics solution that supports various analytic activities, such as rate negotiations, risk modeling, network evaluations, provider quality, utilization trends, and other analytic activities as required. Analytics services can be summarized in the following categories:

- Common Analytics

HEI 3.0 shall include business intelligence and analytic functionality to support ad hoc analyses to support Covered California research objectives and business requests. The analytic and reporting capabilities shall include the creation of queries and reports of varying detail levels, from high-level reports to measure general trends within and across the population to detailed reports that support drill-down capabilities, multiple cross-tabulations, portrayal of data subsets, and forecasting. It shall be capable of profiling any subset of the population and/or specific members, providers, or Issuers by disease state, cost (total and enrollee specific), network utilization, benefit or product design, rating region, health status or risk category, etc., as determined by the Contractor’s identification and stratification methodologies. This reporting can be done by Covered California staff, in consultation with the Contractor for claims analytics expertise, or by the Contractor, at the request of Covered California.

Detailed common analytics requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements. [See RFP Template G – Functional Requirements, tab “CA Common Analytics”.]

- Routine Reporting

Covered California relies on HEI for regular, automated reporting to be generated from HEI, developed in consultation with Covered California staff, to be produced and delivered by the HEI 3.0 vendor. When HEI 3.0 goes live, it must make available many standard health care financial and utilization reports to support activities such as Qualified Health and Dental Plan performance monitoring (including all areas in which HEI data may provide Covered California with insight into issuers’ compliance with contract obligations), Plan Performance Reporting, and annual rate negotiations with QHP and QDP Issuers.

Detailed routine reporting requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements. [See RFP Template G – Functional Requirements, especially tabs “CA Common Analytics” (requirement CA.17) and “QA Prvdr Qlty & Aud.” (requirement QA.06).]

- Modeling

Contractor will perform enrollment and risk modeling across ACA metal tiers (and Cost Sharing Reduction Silver variants), populations, and plans using health care costs and utilization based on current or previous years’ claims experience and risk scores. Covered California intends to identify the health risks and disease state progression of individual members over time, using industry-accepted risk assessment and disease predictive modeling methodologies. The required modeling capabilities must include the ability to evaluate benefit modifications (e.g., copay, deductibles, etc.) and assess and predict migration movement among plan types and metal tiers.

Detailed modeling requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements. [See RFP Template G – Functional Requirements, tab “MO Modeling”.]

- Episodes of Care and Disease Severity

HEI 3.0 must be capable of analyzing the cost and prevalence of diagnosis-based episodes of care from industry-accepted methodologies.

Detailed episodes of care and disease severity requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements. [See RFP Template G – Functional Requirements, tab “E Episodes Disease Severity”.]

- Provider Quality and Auditing

HEI 3.0 must be capable of assessing provider geography, cost, quality, utilization, performance, and risk. It must enable this analysis per individual provider, provider type (e.g., physician, specialist, etc.), medical group, hospital/facility, health plan, and health plan type. For example, HEI 3.0 users will apply evidence-based measures, compare patient outcomes, and assess the provision of preventive services. Covered California will use HEI 3.0 to evaluate network adequacy and access to care, including Essential Community Providers (ECPs), primary care providers, and specialty providers.

Detailed provider quality and auditing requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements.  [See RFP Template G – Functional Requirements, tab “QA Prvdr Qlty & Aud.”.]

- Integrated Benchmarks and Indices

HEI 3.0 must integrate industry benchmarks for effective comparative analyses. These include financial benchmarks, such as Medicare and Medicaid pricing equivalents, and proxy pricing for capitated data. The Contractor must also be capable of geocoding enrollee data and incorporating place-based indices, including the Healthy Places Index (HPI) and Social Vulnerability Index (SVI).

Detailed benchmark and indices integration requirements appear in Exhibit A, Attachment 2 – Detailed Functional Requirements. [See RFP Template G – Functional Requirements, tabs “AG2 Transformation Delivery” (requirements AG2.04, AG2.08, AG2.14, AG2.15), “CA Common Analytics” (requirement CA.02), and “QA Prvdr Qlty & Aud.” (requirement QA.07, QA.10).]

- Implementation and Transition (Out)

During the first year of this Agreement, the Contractor shall replicate applicable HEI 2.0 database contents and capabilities in its own environment(s) and perform such non-recurring implementation work as is necessary to assume all production responsibilities by the conclusion of the first year. This will include close collaboration with Qualified Health and Dental Plans to ensure seamless crossover to a new system and adherence to data submission requirements. In the final years of this Agreement, the Contractor shall assist Covered California in planning and executing transition of responsibilities to another vendor, if necessary.

Detailed implementation and transition (out) requirements appear in Exhibit A, Attachment 3 – Detailed Project Management, Implementation, Performance, and Security Requirements.  [See RFP Template I – Project Management, Implementation, Performance, and Security Requirements, tabs “DDC Design Dev Cust” and “TR Transition”.]

- Training

The Contractor shall provide initial and ongoing training, relevant training materials, and knowledge transfer to Covered California staff. It shall support Covered California’s design and development of analytic output and help interpret and communicate the results, including to Covered California’s leadership.

Detailed training requirements appear in Exhibit A, Attachment 3 – Detailed Project Management, Implementation, Performance, and Security Requirements.  [See RFP Template I – Project Management, Implementation, Performance, and Security Requirements, tab “KN Knowledge Trans Train”.]

- Maintenance and Operations

The Contractor shall maintain and operate HEI 3.0 in the continental United States and provide all hardware, software, security, privacy, and technical support to ensure that Covered California’s data are fully secure, available 24/7 for reporting, and fully backed up. The Contractor shall perform operational activities, including, but not limited to, timely data refreshes, reporting, data quality feedback to data suppliers, security scans, installation of patches and upgrades, table maintenance, database tuning, performance monitoring, and help desk support.

Detailed maintenance and operations requirements appear in Exhibit A, Attachment 3 – Detailed Project Management, Implementation, Performance, and Security Requirements.  [See RFP Template I – Project Management, Implementation, Performance, and Security Requirements, tabs “DDC Design Dev Cust” (requirement DDC.10), “SP SLRs and Performance”, and “RSA Reg Sec Audit”.]

- Key Milestones and Tasks

Covered California has identified high-level milestones affiliated with completing the Scope of Work.  [Covered California expects the Proposer to meet or exceed these dates or provide acceptable alternatives.  The Proposer should provide its approach for achieving these and other milestones / tasks in Technical Proposal Sections H, J, and K.]

Table 2. Key Milestones and Tasks

| Key Milestones and Tasks | Date(s) |
| --- | --- |
| Start contract | 7/1/2026 |
| Conduct PM.01 Project Kickoff Presentation | Jul. – Aug. 2026 |
| Collaborate with HEI 2.0 Vendor on completion or revision of its Transition (Out) Plan, i.e., plan is ready to execute | Jul. – Aug. 2026 |
| Deliver PM.02 Project Management Plan and PM.03-04 Project Workplan and Schedule for Covered California review and approval | 8/31/2026 |
| Deliver DDC.01 Design Document (including design of intake interfaces for CalHEERS and CCSB enrollment (AG1.08-11), QHP data (AG1.08-09, 12-13), and QDP data (AG1.08-09, 13-14)) for Covered California review and approval | 11/30/2026 |
| Deliver DDC.03 Test Plan for Covered California review and approval | 1/31/2027 |
| Deliver DDC.06 Test Results (for all testing other than User Acceptance Test) for Covered California review and approval | 3/31/2027 |
| Deliver KN.01 Knowledge Transfer and Training Plan for Covered California review and approval | 3/31/2027 |
| Provide KN.02-10 User Training, including training materials | April 2027 |
| Initiate User Acceptance Testing, i.e., for tools; databases; successful transfer of HEI 2.0 data; Covered California, CalHEERS, and QDP and QHP Issuer data; applicable draft contents of Maintenance and Operations Plan, etc. | 4/1/2027 |
| Complete testing of Covered California small group enrollment, CalHEERS individual market QDP and QHP enrollment, and QDP and QHP Issuer data intake interfaces, i.e., ready for production use (depending on ability of data suppliers to provide data) | 5/31/2027 |
| Deliver DDC.08 User Acceptance Test Results for Covered California review and approval | 5/31/2027 |
| Deliver DDC.10 Maintenance and Operations Plan (including Service Level Agreement) for Covered California review and approval | 5/31/2027 |
| Initiate production Maintenance & Operations, i.e., assume full responsibility for ongoing operations upon departure of HEI 2.0 Vendor | 7/1/2027 |
| Deliver TR.01 Transition (Out) Plan for Covered California review and approval | 7/31/2030 |

## Unanticipated Tasks

- In the event that additional work must be performed which was unforeseen and wholly unanticipated and is not specified in this Exhibit A – Scope of Work, but which in the opinion of both parties to this Agreement is necessary to the successful accomplishment of the general scope of work outlined, the procedures outlined in this Section will be employed.  Any additional tasks, services, or deliverables must be within the original Scope of Work as outlined in Exhibit A.  Contractor may not perform unrelated services that do not fulfill the Scope of Work.  The amount of funding for any additional tasks, services, or deliverables is subject to Covered California’s approval in accordance with its policies and procedures.

- For each instance of necessary, unanticipated work not specified in this Exhibit A – Scope of Work, a Work Authorization shall be prepared in accordance with Covered California’s Exhibit A, Attachment 1 – Work Authorization template.

- It is understood and agreed by both parties to this Agreement that all of the terms and conditions of this Agreement shall remain in force with the inclusion of any such Work Authorization.  Such Work Authorization shall in no way constitute an agreement other than as provided pursuant to this Agreement nor in any way amend or supersede any of the other provisions of this Agreement.

- Each Work Authorization shall consist of a detailed statement of the purpose, objective, or goals to be undertaken by Contractor, the job classification(s) or approximate skill level(s) of the personnel to be made available by Contractor, an identification of all significant materials to be developed by Contractor and delivered to Covered California, an identification of all significant materials to be delivered by Covered California to Contractor, an estimated time schedule for the provisions of these services by Contractor, completion criteria for the work to be performed, the name or identification of the Contractor personnel to be assigned, Contractor’s billing rates as identified in Exhibit B – Budget Detail and Payment Provisions per work hour, and Contractor’s estimated total cost of the Work Authorization.

- All Work Authorizations must be signed by Contractor and Covered California. Covered California will amend the Agreement to include any tasks, resources, hours, and funding that it approves on the Work Authorization. The parties must execute the amendment before Contractor can perform the additional services and receive funding for said services.

- Covered California may require Contractor to stop or suspend work on any Work Authorization approved by a contract amendment pursuant to Section YY of Exhibit C – Information Technology General Terms and Conditions.

- In performing any additional tasks or services, Contractor shall not exceed the estimated number of work hours as outlined in the Agreement unless the following procedures are followed:

  - If Contractor determines that the tasks and services as outlined in a Work Authorization cannot be accomplished within the estimated work hours, Contractor shall immediately notify Covered California in writing of Contractor’s estimate of the work hours which will be required to complete the Work Authorization in full.  Upon receipt of such notification, Covered California may:

    - Authorize Contractor to expend the estimated additional work hours in excess of the original estimate necessary to accomplish the services, tasks, and deliverables as outlined in the approved Work Authorization;

    - Require the Contractor to complete the work and provide the affected deliverables at the cost originally bid and contracted for, regardless of any additional work hours required;

    - Terminate the Work Authorization; or

    - Alter the scope of the Work Authorization in order to define tasks that can be accomplished within the remaining estimated work hours.

  - Covered California shall notify Contractor in writing of its election within seven (7) calendar days after receipt of Contractor’s notification.  If notice of the election is given to proceed, Contractor may expend the estimated additional work hours or services.  Covered California agrees to reimburse Contractor for such additional work hours pursuant to Exhibit B but may require an amendment to the Agreement before paying for such additional hours.

## Reporting Headquarters Location

The Contractor is required to perform all services under this Agreement either at its own facilities and contracted data centers within the continental United States or on site at Covered California, unless directed otherwise by the project representative listed in this Exhibit.  The Covered California office is located at 1601 Exposition Boulevard, Sacramento, California, 95815.  Travel and expenses for reporting to this headquarters location shall not be reimbursed.

## Key Project Personnel

The Contractor shall supply Key Project Personnel who meet the required qualifications as outlined in this section.

The following table provides Key Project Personnel positions, corresponding roles and responsibilities for the project, and minimum qualifications for each. The initial implementation year may require additional project management personnel support to facilitate the onboarding of Qualified Health and Dental Plans to the HEI 3.0 solution. The Contractor, at its discretion, may propose other positions for Covered California’s review and approval.  [Covered California has drawn on its experience to document the Key Project Personnel described below, but Proposer should edit as needed to include the Key Project Personnel mix that it believes will best serve Covered California.  Please recall that not all Proposer project staff positions need be documented here, only Key Project Personnel. See also Template E – Proposer Project Organization and Staffing, especially Section 2.0 – Analytic Staffing.]

Table 3. Key Project Personnel

| Title | Roles and Responsibilities | Qualifications |
| --- | --- | --- |
| Account Director / Executive | Primary point of contact with Covered California’s Contract Administrator and other Covered California Executive Sponsors for activities related to contract administration, overall project management and scheduling, correspondence between Covered California and the Contractor, dispute resolution, and status reporting to Covered California for the duration of the Agreement. Authorized to commit the resources of the Contractor in matters pertaining to performance of the Agreement. Responsible for addressing any issues that cannot be resolved with the Contractor’s Account / Project Manager. | Bachelor’s degree or equivalent work experience At least five (5) years providing executive level direction on large client accounts. For the purposes of this Agreement, a large client is defined as a client with more than 50,000 members and 15 system users; or contract value of at least $2 million annually with a term that exceeds three (3) years. At least five (5) years overseeing and managing an account team and providing contract issue resolutions to ensure fulfillment of client expectations and contract obligations. At least six (6) years fulfilling contract requirements for health care data analytics or equivalent business areas, including adherence to HIPAA data privacy and security rules. At least five (5) years working with large Issuers. - Contractor should also highlight the following desirable qualifications in its candidate’s resume, if applicable: Experience working with accountable care organizations and other healthcare reform programs and initiatives. Experience working with health benefit plan sponsors or public sector health benefit plan purchasers. Membership in industry organizations, such as the Healthcare Information Management Systems Society (HIMSS). |
| Account / Project Manager | Manages Contractor project, serving as chief liaison to Covered CA & Issuers. Authorized to make day-to-day project decisions for the Contractor. Organizes the project and manages Contractor work to approved work plan. Ensures accurate and timely completion of Contractor work and helps coordinate completion of work by other parties (e.g., Issuers and other data sources / recipients). Ensures that required information and project documents comply with applicable rules, regulations, and external / internal Covered CA and Contractor policies and procedures. Schedules & reports project activities, coordinates personnel usage, documents and resolves issues and risks, and manages HEI 3.0 implementation. Leads communication of data issues or data submission enhancements with Issuers. Identifies and plans for additional support for Issuers in the case of substantial data mitigation or enhancements. Conducts weekly Covered California status, monthly Issuer status, and any other required meetings. Assigns Contractor staff to meetings as appropriate. Ensures availability of advance meeting agendas and subsequent minutes. Works with Covered California’s subject matter experts (SMEs) for Issuer contract requirements. Helps develop, implement, and maintain cost-effective programs and strategies to provide value added services to Covered California. Provides expert guidance ensuring that policy and business rules are correctly implemented in the Contractor’s solution. Provides full time (100%) management support through the entire duration of the Agreement. | Bachelor’s degree or equivalent work experience. Project Management Institute certification as a Project Management Professional (PMP). At least four (4) years fulfilling contract requirements. At least four (4) years organizing and managing teams of Contractor experts to fulfill client expectations and contract obligations. At least four (4) years fulfilling contract requirements for health care data analytics projects. At least four (4) years working directly with large Issuers to obtain data for client analytic needs. At least five (5) years supporting ad hoc reporting and querying for business processes and decisions. - Contractor should also highlight the following desirable qualifications in its candidate’s resume, if applicable: Understanding of information technology best practices, systems architecture, and the system development life cycle. Understanding of relational database design and the ability to produce tabular and graphical displays of data using automated applications. Experience working with health benefit plan sponsors or public sector health benefit plan purchasers. Membership in industry organizations, such as the Healthcare Information Management Systems Society (HIMSS). |
| Data Aggregation Lead | Directs all HEI 3.0 data intake and aggregation activities, managing the periodic (re-)building, testing, and release of Contractor’s solution databases, querying and reporting tools, and analytic environments. Synchronizes analytic database solution contents and capabilities across environments. Ensures that all data intake and aggregation requirements are met. Ensures intake and aggregated data integrity, collaborating with data sources & users and Contractor’s Data Quality Lead. Establishes, manages, and monitors data intake and aggregation procedures. Manages informational resources pertaining to data intake and aggregation, querying and reporting, system configuration, data files, databases, and environments. Establishes the principles by which data management activities are executed and defines the goals, objectives, and standards of the required information architecture. Creates, documents, reconciles, and maintains logical and physical data models, data dictionaries, etc. Captures, integrates, and publishes descriptive metadata across the various applications, tools, and environments – using both automated dashboards and reports. Communicates data intake concerns with Covered California and Issuers. Leads efforts to diagnose and mitigate issues across all parties. Provides full time (100%) data aggregation support from pre-implementation through the entire duration of the Agreement (i.e., time available to support Covered California data aggregation is not decreased by commitments to other clients or to HEI 3.0 data quality or analytics). | Bachelor’s degree or equivalent work experience. At least four (4) years working with health data (i.e., enrollment, claims, providers, capitation, rebates, other non-claims-based payments, etc.). At least four (4) years of information technology, data architecture, and management experience for a government or private sector health care payer or provider, including at least three (3) years on a project similar in scope and size to HEI 3.0. Significant experience designing, constructing, modifying, maintaining, and operating interfaces and integrating data submissions for the Contractor’s technology. Significant experience working with the data structures and processing capabilities of the Contractor’s technology. Significant experience synchronizing data across multiple database versions and technical environments. |
| Data Quality Lead | Analyzes, measures, monitors, reports, and ensures quality, completeness, integrity, and analytic usability of data submissions. Analyzes, measures, monitors, and reports quality, completeness, integrity, and analytic usability of aggregated data, including value-added Contractor and third-party data, e.g., benchmarks, proxy prices, periodic application and update of risk models, etc., in all Contractor-supplied environments. Identifies data quality issues and works with data sources and stewards, users, Contractor’s Data Aggregation Lead, and others to ensure data quality in all Contractor and HEI 3.0 output. Documents and maintains: - HEI 3.0 Data Intake and Data Quality Test Guidelines; and - Assessment Criteria for Issuer HEI contract requirements. Coordinates with Contractor staff, including the Standard Report Analyst, the definition, development, documentation, implementation, maintenance, execution, and distribution of data quality reports to Covered California and Issuers. Communicates data quality concerns with Covered California and Issuers. Leads efforts to diagnose and mitigate issues across all parties. Implements and maintains automated data quality dashboards. Ensures that ad hoc data quality reporting requests are satisfied. Ensures that all Covered California data quality requirements are met. Provides full time (100%) data quality support from pre-implementation through the entire duration of the Agreement (i.e., time available to support Covered California data quality is not decreased by commitments to other clients or to HEI 3.0 data aggregation or analytics). | Bachelor’s degree or equivalent work experience. At least four (4) years working with health data (i.e., enrollment, claims, providers, capitation, rebates, other non-claims-based payments, etc.). At least two (2) years of data quality management experience for a government or private sector health care payer or provider, including at least one (1) year on a project similar in scope and size to HEI 3.0. Excellent and demonstrated interpersonal skills, including teamwork, facilitation, negotiation, and communication (i.e., written and verbal) skills. |
| Data Analytics / Reporting Lead | Leads or is an active participant in project data analyses, with an emphasis on supplying Covered California staff with necessary training and Contractor solution knowledge. Leads the development of, or develops, ad hoc reports and special data analyses. Provides Covered California staff with subject matter expertise in health care analytics. Documents report / query / analytic results and their interpretations and presents them to Covered California. Coordinates supporting work of any other Contractor data analytics staff. Coordinates with Covered California and Contractor staff, including the Standard Report Analyst, the definition, development, documentation, implementation, maintenance, execution, and distribution of recurring analytic reporting and data extract generation, including those related to annual AB 929 Plan Performance Reporting and selected custom or third-party sponsored health care quality measures (e.g., DQA, HEDIS). Implements and maintains automated analytics dashboards. Ensures analytic capabilities across all applicable Contractor-supplied environments. Provides full time (100%) analytic support from implementation through the entire duration of the Agreement (i.e., time available to support Covered CA analytics is not decreased by time commitments to other clients or to HEI 3.0 data quality or aggregation). | Bachelor’s degree or equivalent work experience. At least four (4) years performing health data analytics for a government or private sector health care payer or provider, including at least two (2) years on a project similar in scope and size to HEI 3.0. At least two (2) years working with the Contractor’s health care analytics models, tools, and technology. Excellent and demonstrated interpersonal skills, including teamwork, facilitation, negotiation, and communication (i.e., written and verbal) skills. - Contractor should also highlight the following desirable qualifications in its candidate’s resume, if applicable: Experience as primary investigator on health care analytic projects resulting in publication of peer-reviewed results in journals or periodicals. |
| Standard Report Analyst | Collaborates with Covered California and Contractor’s Account / Project Manager, Data Quality Lead, Data Analytics / Reporting Lead, and others as needed to define, develop, document, implement, maintain, execute, and distribute predefined, standardized reports and data extracts using HEI 3.0 data. These reports may monitor such items as: - Data quality; - Covered California’s QDP and QHP contracts’ HEI data submission and related performance standards; - Annual AB 929 Plan Performance Reporting; and - Selected custom or third-party sponsored health care quality measures (e.g., DQA, HEDIS). Provides at least half time (50%) report and extract generation and distribution support from report viability (i.e., a point likely toward the end of the implementation year) through the end of the Agreement. | Associate’s degree or equivalent work experience. At least one (1) year developing, documenting, implementing, maintaining, executing, and distributing health care analytic reports and extracts. At least two (2) years generating and coordinating report and extract output in multiple technical formats and database environments, including sequential data files, MS Excel, .csv, Adobe Parquet, Tableau, Snowflake, etc. |

## Reassignment of Personnel

- The Contractor shall not reassign nor substitute personnel assigned to the contract during the contract term without prior written approval of Covered California. If a Contractor employee is unable to perform duties due to illness, resignation, or other factors beyond the Contractor’s control, the Contractor shall make every reasonable effort to provide suitable substitute personnel.

- Substitute personnel shall not automatically receive the hourly rate of the individual or position being replaced. Covered California and the Contractor shall negotiate the hourly rate of any substitute personnel to the contract. The hourly rate negotiated shall be dependent, in part, on the experience and individual skills of the proposed substitute personnel. The negotiated rate cannot exceed the hourly rate stated in the contract.

- Covered California reserves the right to request a Contractor employee be removed from performing any work on the contract and, on written notice to the Contactor, the Contractor shall assign a substitute employee.

## Contractor’s Roles and Responsibilities

The Contractor shall:

- Designate a person to whom all project communications may be addressed and who has the authority to act on all aspects of the contract. This person will be responsible for the overall project and will be the contact for all invoicing and Contractor staffing issues.

- Provide written reports for review and approval by Covered California and formally respond to Covered California review findings as necessary.

- Meet as required with Covered California staff to discuss progress.

- Make its best efforts to maintain staff continuity throughout the life of the project. If, however, a substitution becomes necessary, the Contractor must submit resumes for review, in advance, for all proposed personnel substitutions. All Contractor personnel substitutions must be approved in writing by Covered California Representative. Failure to receive the required approvals may result in termination of the contract.

## Covered California’s Roles and Responsibilities

Covered California shall:

- Designate the Covered California Representative to whom all Contractor communications may be addressed and who has the authority to act on all aspects of the contract.

- Provide access to business and technical documents as necessary for the Contractor to complete the tasks identified in this Agreement.

- Ensure appropriate resources are available to perform assigned tasks, attend meetings, and answer questions.

- Ensure that decisions are made in a timely manner.

- Provide work areas and meeting rooms as needed.

- Identify and provide access to Subject Matter Experts to assist in the development of technical requirements.

## Contract Deliverables

- The Contractor understands that all recommendations and contract deliverables must comply with the Patient Protection and Affordable Care Act of 2010, as well as sections 15438, 15439, and 100501 through 100521 of the Government Code; 1346.2 and 1366.6 of the Health and Safety Code; 10112.3 and 10112.4 of the Insurance Code.

- The Contractor shall provide all deliverables within the timeframe specified and required by Covered California.

- The Contractor understands and acknowledges that all deliverables must be reviewed, approved and accepted by Covered California.

- The Contractor understands that any Covered California requested revisions to any deliverable shall be incorporated by the Contractor within seven (7) calendar days from the date in which Covered California provided its feedback, unless a different timeframe is required and specified by Covered California.

- In the event Covered California requires additional refinements and modifications for any deliverable which occurs after that deliverable has been previously accepted by Covered California, the Contractor shall be required to make the additional revisions until the revised deliverable is accepted and approved by Covered California.

- The Contractor shall be paid for services rendered under this Agreement in accordance with Exhibit B – Budget Detail and Payment Provisions.

## Deliverable Acceptance Criteria

- All concluded work must be submitted to Covered California for review and approval or rejection.  It will be Covered California’s sole determination as to whether any tasks have been successfully completed and are acceptable.

- Throughout the term of the contract, Covered California will review and validate services performed.  In addition, the Covered California Representative will verify and approve the Contractor’s invoices. Signed acceptance is required from the Covered California Representative to approve each invoice for payment.

- Contractor’s recommendations and contract deliverables must comply with the Patient Protection and Affordable Care Act of 2010, as well as sections 15438, 15439, and 100501 through 100521 of the Government Code; 1346.2 and 1366.6 of the Health and Safety Code; 10112.3 and 10112.4 of the Insurance Code.

- Deliverable acceptance criteria shall include, but not be limited to, the following:

- Deliverable-specific work was completed as specified and the final deliverable product or service was rendered to the satisfaction of Covered California;

- Plans, schedules, designs, documentation, digital files, photographs and reports (deliverables) were completed as specified and approved;

- All goods/equipment delivered conform to specifications and quantities, including requirements for special handling and packaging; and operability and functionality;

- All deliverable documentation and artifact gathering have been completed and delivered; and

- All deliverables are in a format useful to Covered California.

- Covered California reserves the right to review and inspect all deliverables following Contractor’s delivery of each deliverable to Covered California, and to determine whether the deliverables are satisfactory and conform to Covered California’s specifications.  Covered California may, in its sole discretion, either:  a) reject a deliverable if it fails to conform to the specifications and meet Covered California’s satisfaction or has defects (collectively, “errors”); or b) may accept each deliverable if it has no such errors (“acceptance”).  Covered California shall have not less than ten (10) business days from the receipt of the deliverable to either accept or reject the deliverable, unless the parties mutually agree to an alternative deadline.

- If Covered California rejects a deliverable, Covered California will notify the Contractor in writing via email or otherwise to Contractor’s representative with the reason for the rejection and a list of deficiencies.  The Contractor shall promptly correct the stated deficiencies and resubmit the corrected deliverable within five (5) business days of receipt of the written notice and list of deficiencies, unless an extension is requested in writing by the Contractor and approved by Covered California.  Contractor shall respond to all of Covered California’s comments, and as appropriate and necessary, incorporate such responses into its resubmission of the deliverable.

- After receipt of a corrected deliverable, Covered California shall again have the opportunity to review the resubmitted deliverable and will provide Contractor with an acceptance of that deliverable or give a notice of continuing deficiency within ten (10) business days.  If notice of a continuing deficiency is given, Covered California will provide the Contractor a description of the deficiencies that continue.  If Contractor fails to meet all criteria within the specified timeframes, Covered California reserves the right to; a) modify timeframes as necessary (in Covered California’s sole discretion) until Covered California is satisfied that all deliverables comply with Covered California’s specifications as required by the Agreement; or b) terminate this Agreement for cause.

- In the event Covered California fails to review and accept or reject a deliverable within ten (10) business days of receipt or such additional time as the parties may agree, the Contractor shall notify Covered California of the late response and proceed with performance as if acceptance had been received from Covered California.  However, such failure by Covered California to respond shall not constitute a formal acceptance of the deliverable by Covered California.  If, in such circumstances, Covered California subsequently requires material changes to the deliverable, the parties shall fairly consider and mutually agree as to the effect of the untimely rejection or acceptance on the delivery or implementation schedules.  In no event shall the Contractor be entitled to any price increase due to the need to correct deficient deliverables as identified by Covered California.

Such reviews and resubmissions shall not be construed as a waiver of any   deliverable or obligation to be performed under this Agreement, nor of any scheduled deliverable due date, nor any rights or remedies provided by law or through this Agreement.  Additionally, Covered California’s waiver of, or lack of objection to, a deficiency with respect to a particular deliverable or obligation shall not be construed to be a waiver of the same or a similar deficiency or obligation with respect to any other deliverable.

- As used in this section, the term “continuing deficiency” shall be limited to:

- Inadequate resolution, in the reasonable judgment of Covered California, of the items raised during the previous Covered California review;

- Related issues which were tied to or created by the method of resolving the previous Covered California comments;

- Items which could not be thoroughly tested or reviewed by Covered California because of an inadequate, incorrect or incomplete deliverable, previously submitted, which was identified as inadequate, incorrect or incomplete by Covered California’s previous written comments; and

- Omissions of parts of a deliverable.

- Unless otherwise agreed upon by Covered California, Contractor shall not delay the resubmission of a previously rejected deliverable to include the introduction of new items identified by the Contractor during subsequent reviews.  Any such new items, including those items which could have been identified by a thorough review of a previously submitted deliverable, shall be considered separately under the following review process.  In such circumstances, Contractor shall introduce new items to Covered California for review, and if the parties mutually agree upon the material revision of a deliverable, the parties shall fairly consider and mutually agree as to the effect of the new items on the deliverable(s) or implementation schedules.

- If deliverables are not submitted to the satisfaction of Covered California and Covered California terminates the contract, the Contractor may be held liable for any additional costs, including, but not limited to, the costs of administration and rebidding of the work to be completed.  Unless otherwise agreed upon by Covered California, in no event shall the Contractor be entitled to any price increase due to any rejections, delays, resubmissions, or agreed-upon modifications of deliverables pursuant to this Section.

## Project Representatives

The representatives for this project, during the term of this Agreement, shall be:

Table 4. Project Representatives

| Covered California Representative: | Contractor Representative: |
| --- | --- |
| (Representative’s Name) Covered California 1601 Exposition Blvd. Sacramento, CA 95815 (916) XXX-XXXX T (Email Address) | (Representative’s Name) (Contractor’s Name) (Address) (City, State and Zip) (XXX) XXX-XXXX T (Email Address) |

90% of on-Exchange individual health plan enrollment is concentrated in five QHP Issuers.

For this Agreement, either a) an Associate degree plus four (4) years of relevant work experience, or b) six (6) years of relevant work experience serves as equivalent work experience for the Bachelor’s degree.