# SCOPE OF WORK

## Purpose

The purpose of this Agreement is to provide Covered California with a pre-approved pool of qualified project management organizations and/or individuals from which Covered California will contract with for various projects.  The project manager pool will provide Covered California with access to several high-quality project managers with various specialized areas of expertise as well as a breadth of project management capacity that will complement Covered California staff’s expertise. Covered California will utilize Contractor’s services to meet changing needs for a broad range of objectives and goals.

The project manager pool shall consist of contractors qualified to provide specialized services in Agile delivery, Scrum Master services, and Project Management.

Covered California will utilize the project manager pool to complete various projects. When a project need arises, one or more contractors within the pool may be asked to prepare a proposal describing: their understanding of the project; their approach to addressing the scope of responsibilities and activities; how they will ensure flexibility to address issues as they arise while maintaining a high level of service; relevant experience or expertise; staff that would be assigned to the project; and all fees and costs for performing the services.  Covered California will review all proposals submitted and choose a contractor in the project manager pool based on required expertise, proposed approach, ability to meet proposed timelines, and cost.  Covered California and the selected contractor will execute a Work Order (Attachment 1 to Exhibit A – Sample Work Order) to formalize the terms and conditions of each project assignment. Work Orders will be governed by Section K of this Exhibit.

## Background Clearance

If the Contractor must access any confidential information, this provision must be completed prior to implementing any portion of this scope of work.

Prior to accessing any confidential information, personal identifying information, personal health information, federal tax information, or financial information contained in the information systems and devices of Covered California, or any other information as required by federal and State law or guidance, all staff, including employees, contract or subcontract personnel, vendors or volunteers who perform services under this Agreement must comply with the criminal background check requirements set forth in Government Code section 1043, and its implementing regulations set forth in California Code of Regulations, Title 10, section 6456. Contractor shall bear all costs associated with obtaining clearance for each said employee.

## Amendment

Covered California may, at its sole discretion, extend the term of the Agreement for up to two (2) additional years. The total number of contract years shall not exceed five (5) years. Additional funding for any time extension will be at the same rates provided in Contractor’s proposal.

The parties may increase or decrease funding through an amendment but cannot exceed the amount set by Contractor’s proposal. Funding for option years may not be used in advance and may not exceed the funding amount set in the base Agreement unless authorized by the solicitation.

This Agreement may be amended by mutual consent of the parties.  No alteration or variation of the terms of this Agreement shall be valid unless made in writing and signed by the parties. No oral understanding or agreement not incorporated in the Agreement is binding on any of the parties.

## General Scope or Tasks

Covered California will utilize the project manager pool to complete various projects. When a project need arises, one (1) or more contractors within the pool may be asked to prepare a proposal. If Contractor is interested in performing the work, Contractor will submit a proposal by the designated due date. Unless otherwise directed in writing by Covered California, Contractor’s proposal must provide all of the following information:

- Detailed description of the services to be provided;

- Approach in providing services and deliverables;

- Relevant experience or expertise;

- Staff that will provide all services as well as their resumes;

- A project timeline detailing deadlines, milestones, and estimated time to complete the services and deliverables; and

- All fees and costs involved in performing the services and completing the deliverables.

Covered California will review all proposals submitted by the due date and select a contractor based on required expertise, proposed approach, ability to complete work within the specified deadlines, and cost. Covered California may contact Contractor with questions regarding its proposal. Covered California reserves the right to reject any proposals or any portion of proposals submitted by Contractor.

Upon Covered California’s acceptance of the Contractor’s proposal, the parties will formalize the terms and conditions of the assignment through a Work Order as outlined in Section K of this Exhibit. Contractor may only perform services pursuant to a fully executed Work Order.

Covered California may request proposals for project management services to support a broad range of organizational initiatives and projects. Such services may be provided using Agile, Scrum, Waterfall, or hybrid delivery methodologies, depending on project needs. Contractors shall provide qualified personnel with demonstrated experience in project management, Agile delivery, and Scrum practices, as applicable.

Contractors shall perform services that may include, but are not limited to, the following:

- Providing project management services and oversight for one or more projects, as assigned by Covered California.

- Supporting project initiation, planning, execution, monitoring, reporting, and closeout activities.

- Facilitating coordination and collaboration among Covered California divisions, business areas, project teams, stakeholders, vendors, and other impacted parties.

- Managing project scope, schedules, milestones, deliverables, dependencies, and action items to support successful project delivery.

- Leading or facilitating project meetings, workshops, status meetings, stakeholder discussions, sprint ceremonies, release planning sessions, and other related activities, as applicable to the project methodology.

- Supporting Agile delivery activities, including backlog development and refinement, sprint planning, sprint reviews, retrospectives, release planning, and related coordination activities, where applicable.

- Developing, maintaining, and updating project management plans, schedules, dashboards, status reports, risk and issue logs, and other project documentation and artifacts, as required by Covered California.

- Identifying, documenting, monitoring, escalating, and assisting in the resolution of project risks, issues, impediments, and interdependencies.

- Promoting effective communication, transparency, and alignment across divisions, teams, and stakeholders to support timely decisions and successful outcomes.

- Supporting compliance with applicable operational, programmatic, state, and federal requirements, as relevant to the services performed.

- Recommending and implementing process improvements to strengthen collaboration, delivery effectiveness, and overall project performance.

- Performing other related project management services as requested by Covered California and set forth in an executed Work Order.

## Reporting Headquarters Location

The Contractor is required to perform all services under this Agreement on site at Covered California, unless directed otherwise by the project representative listed in this Exhibit.  The Covered California office is located at 1601 Exposition Boulevard, Sacramento, California, 95815.  Travel and expenses for reporting to this headquarters location shall not be reimbursed.

## Reassignment of Personnel

- The Contractor shall not reassign nor substitute personnel assigned to the contract during the contract term without prior written approval of Covered California. If a Contractor employee is unable to perform duties due to illness, resignation, or other factors beyond the Contractor’s control, the Contractor shall make every reasonable effort to provide suitable substitute personnel.

- Substitute personnel shall not automatically receive the hourly rate of the individual or position being replaced. Covered California and the Contractor shall negotiate the hourly rate of any substitute personnel to the contract. The hourly rate negotiated shall be dependent, in part, on the experience and individual skills of the proposed substitute personnel. The negotiated rate cannot exceed the hourly rate stated in the contract.

- Covered California reserves the right to request a Contractor employee be removed from performing any work on the contract and, on written notice to the Contactor, the Contractor shall assign a substitute employee.

## Contractor’s Roles and Responsibilities

The Contractor shall:

- Designate a person to whom all project communications may be addressed and who has the authority to act on all aspects of the contract. This person will be responsible for the overall project and will be the contact for all invoicing and Contractor staffing issues.

- Provide written reports for review and approval by Covered California and formally respond to Covered California review findings as necessary.

- Meet as required with Covered California staff to discuss progress.

- Make its best efforts to maintain staff continuity throughout the life of the project. If, however, a substitution becomes necessary, the Contractor must submit resumes for review, in advance, for all proposed personnel substitutions. All Contractor personnel substitutions must be approved in writing by Covered California Representative. Failure to receive the required approvals may result in termination of the contract.

## Covered California’s Roles and Responsibilities

Covered California shall:

- Designate the Covered California Representative to whom all Contractor communications may be addressed and who has the authority to act on all aspects of the contract.

- Provide access to business and technical documents as necessary for the Contractor to complete the tasks identified in this Agreement.

- Ensure appropriate resources are available to perform assigned tasks, attend meetings, and answer questions.

- Ensure that decisions are made in a timely manner.

- Provide work areas and meeting rooms as needed.

- Identify and provide access to Subject Matter Experts to assist in the development of technical requirements.

## Contract Deliverables

- The Contractor understands that all recommendations and contract deliverables must comply with the Patient Protection and Affordable Care Act of 2010, as well as sections 15438, 15439, and 100501 through 100521 of the Government Code; 1346.2 and 1366.6 of the Health and Safety Code; 10112.3 and 10112.4 of the Insurance Code.

- The Contractor shall provide all deliverables within the timeframe specified and required by Covered California.

- The Contractor understands and acknowledges that all deliverables must be reviewed, approved and accepted by Covered California.

- The Contractor understands that any Covered California requested revisions to any deliverable shall be incorporated by the Contractor within seven (7) calendar days from the date in which Covered California provided its feedback, unless a different timeframe is required and specified by Covered California.

- In the event Covered California requires additional refinements and modifications for any deliverable which occurs after that deliverable has been previously accepted by Covered California, the Contractor shall be required to make the additional revisions until the revised deliverable is accepted and approved by Covered California.

- The Contractor shall be paid for services rendered under this Agreement in accordance with Exhibit B – Budget Detail and Payment Provisions.

## Deliverable Acceptance Criteria

- All concluded work must be submitted to Covered California for review and approval or rejection.  It will be Covered California’s sole determination as to whether any tasks have been successfully completed and are acceptable.

- Throughout the term of the contract, Covered California will review and validate services performed.  In addition, the Covered California Representative will verify and approve the Contractor’s invoices. Signed acceptance is required from the Covered California Representative to approve each invoice for payment.

- Contractor’s recommendations and contract deliverables must comply with the Patient Protection and Affordable Care Act of 2010, as well as sections 15438, 15439, and 100501 through 100521 of the Government Code; 1346.2 and 1366.6 of the Health and Safety Code; 10112.3 and 10112.4 of the Insurance Code.

- Deliverable acceptance criteria shall include, but not be limited to, the following:

- Deliverable-specific work was completed as specified and the final deliverable product or service was rendered to the satisfaction of Covered California;

- Plans, schedules, designs, documentation, digital files, photographs and reports (deliverables) were completed as specified and approved;

- All goods/equipment delivered conform to specifications and quantities, including requirements for special handling and packaging; and operability and functionality;

- All deliverable documentation and artifact gathering have been completed and delivered; and

- All deliverables are in a format useful to Covered California.

- Covered California reserves the right to review and inspect all deliverables following Contractor’s delivery of each deliverable to Covered California, and to determine whether the deliverables are satisfactory and conform to Covered California’s specifications.  Covered California may, in its sole discretion, either:  a) reject a deliverable if it fails to conform to the specifications and meet Covered California’s satisfaction or has defects (collectively, “errors”); or b) may accept each deliverable if it has no such errors (“acceptance”).  Covered California shall have not less than ten (10) business days from the receipt of the deliverable to either accept or reject the deliverable, unless the parties mutually agree to an alternative deadline.

- If Covered California rejects a deliverable, Covered California will notify the Contractor in writing via email or otherwise to Contractor’s representative with the reason for the rejection and a list of deficiencies.  The Contractor shall promptly correct the stated deficiencies and resubmit the corrected deliverable within five (5) business days of receipt of the written notice and list of deficiencies, unless an extension is requested in writing by the Contractor and approved by Covered California.  Contractor shall respond to all of Covered California’s comments, and as appropriate and necessary, incorporate such responses into its resubmission of the deliverable.

- After receipt of a corrected deliverable, Covered California shall again have the opportunity to review the resubmitted deliverable and will provide Contractor with an acceptance of that deliverable or give a notice of continuing deficiency within ten (10) business days.  If notice of a continuing deficiency is given, Covered California will provide the Contractor a description of the deficiencies that continue.  If Contractor fails to meet all criteria within the specified timeframes, Covered California reserves the right to; a) modify timeframes as necessary (in Covered California’s sole discretion) until Covered California is satisfied that all deliverables comply with Covered California’s specifications as required by the Agreement; or b) terminate this Agreement for cause.

- In the event Covered California fails to review and accept or reject a deliverable within ten (10) business days of receipt or such additional time as the parties may agree, the Contractor shall notify Covered California of the late response and proceed with performance as if acceptance had been received from Covered California.  However, such failure by Covered California to respond shall not constitute a formal acceptance of the deliverable by Covered California.  If, in such circumstances, Covered California subsequently requires material changes to the deliverable, the parties shall fairly consider and mutually agree as to the effect of the untimely rejection or acceptance on the delivery or implementation schedules.  In no event shall the Contractor be entitled to any price increase due to the need to correct deficient deliverables as identified by Covered California.

Such reviews and resubmissions shall not be construed as a waiver of any   deliverable or obligation to be performed under this Agreement, nor of any scheduled deliverable due date, nor any rights or remedies provided by law or through this Agreement.  Additionally, Covered California’s waiver of, or lack of objection to, a deficiency with respect to a particular deliverable or obligation shall not be construed to be a waiver of the same or a similar deficiency or obligation with respect to any other deliverable.

- As used in this section, the term “continuing deficiency” shall be limited to:

- Inadequate resolution, in the reasonable judgment of Covered California, of the items raised during the previous Covered California review;

- Related issues which were tied to or created by the method of resolving the previous Covered California comments;

- Items which could not be thoroughly tested or reviewed by Covered California because of an inadequate, incorrect or incomplete deliverable, previously submitted, which was identified as inadequate, incorrect or incomplete by Covered California’s previous written comments; and

- Omissions of parts of a deliverable.

- Unless otherwise agreed upon by Covered California, Contractor shall not delay the resubmission of a previously rejected deliverable to include the introduction of new items identified by the Contractor during subsequent reviews.  Any such new items, including those items which could have been identified by a thorough review of a previously submitted deliverable, shall be considered separately under the following review process.  In such circumstances, Contractor shall introduce new items to Covered California for review, and if the parties mutually agree upon the material revision of a deliverable, the parties shall fairly consider and mutually agree as to the effect of the new items on the deliverable(s) or implementation schedules.

- If deliverables are not submitted to the satisfaction of Covered California and Covered California terminates the contract, the Contractor may be held liable for any additional costs, including, but not limited to, the costs of administration and rebidding of the work to be completed.  Unless otherwise agreed upon by Covered California, in no event shall the Contractor be entitled to any price increase due to any rejections, delays, resubmissions, or agreed-upon modifications of deliverables pursuant to this Section.

## Work Orders

## Contractor shall perform all requested services according to the procedures outlined in this Section.

## Work Orders contain detailed descriptions of services and deliverables to be provided under this Agreement. They outline a comprehensive plan, budget, and timeline for providing each service or deliverable. All services performed by the Contractor, its subcontractors, or consultants must be fully detailed in a Work Order approved and executed by Covered California. All Work Orders must adhere to the template in Attachment 1. Covered California will only compensate Contractor for work performed under a fully executed Work Order.

## When Covered California selects Contractor to perform services, Contractor will complete a Work Order that fully details the services and deliverables. Work Orders must include all services and deliverables performed or provided (in whole or in part) by subcontractors or consultants. Subcontractors and consultants may not submit Work Orders directly to Covered California.

## In order to be considered and fairly evaluated, Contractor must offer competitive pricing on all projects.

## Unless otherwise directed by Covered California, Work Orders must comply with the template as set forth in Attachment 1 and, at a minimum, include the following information:

## Agreement number, Contractor’s name, date submitted, and a unique work order name and number assigned by Covered California.

## A detailed description of the project objective as well as the services and deliverables to be provided, including identification of any service(s) or deliverable(s) to be provided by a subcontractor or consultant.

## A detailed timeline for completion of the service or deliverable.

## A detailed budget based on the rates provided in Exhibit B – Attachment 1.

## Contractor representative’s printed or typed name and signature and date.

## The Covered California Program Representative’s printed or typed name and signature and date.

## The Covered California Program Representative will review the Contractor’s proposed Work Order and may require the Contractor to revise portions or all of it if needed. Covered California retains sole discretion whether to award a Work Order to Contractor. The Covered California Program Representative and Contractor will negotiate in good faith to reach an agreement on all Work Orders. Contractor may only perform services after the parties fully execute a Work Order. Covered California will not be liable for payment for any work performed prior to an executed Work Order. If the parties do not reach an agreement on a Work Order, Contractor must proceed with work on other outstanding Work Orders (if any) unless otherwise directed by the Covered California Project Representative.

## Approved Work Orders will become a part of this Agreement without a formal amendment, and, as such, the terms and conditions of this Agreement shall apply to the services performed under all Work Orders. The Covered California Program Representative may require changes to approved Work Orders without a formal amendment to this Agreement.

## The Covered California Program Representative may terminate a Work Order in whole or in part for any reason and at any time, including after it has been executed. Termination may occur if Covered California no longer desires the service(s) or deliverable(s) due to program changes, lack of funding, or other unforeseen circumstances. The Covered California Program Representative will notify Contractor in writing whenever a Work Order is terminated and will negotiate in good faith with Contractor to determine the payment for any work completed under the Work Order before termination. The notice of termination must identify the Work Order’s termination date. Unless otherwise agreed to in writing, Covered California will not pay for any services performed or deliverables completed after the Work Order’s termination date.

## Project Representatives

The representatives for this project, during the term of this Agreement, shall be:

| Covered California Representative: | Contractor Representative: |
| --- | --- |
| Representative’s Name Covered California 1601 Exposition Blvd. Sacramento, CA 95815 (916) XXX-XXXX T (Email Address) | (Representative’s Name) (Contractor’s Name) (Address) (City, State and Zip) (916) XXX-XXXX T (Email Address) |